PROJECT PLANNING PHASE

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3645 |
| Project Name | PocketSmart AI: Your Smart Budget & Recommendation Assistant |
| Maximum Marks | 5 Marks |
| Team Size | 4 |
| Team Leader | Nithiya Sree V |
| Team Members | Nandhini C; Nikitha D; Pooja Roselin S |

# 1. Product Backlog, Sprint Schedule, and Estimation

The product backlog and sprint schedule below are prepared for PocketSmart AI based on its documented planner modules, authentication/session features, recommendation engine, UI, history, and testing requirements.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Session Management | USN-1 | As a user, I can register, log in, and log out securely so that I can access personalized PocketSmart AI features. | 3 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-1 | User Authentication & Session Management | USN-2 | As an authenticated user, I can access my session information and personalized features securely. | 3 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-1 | Input Validation & Security | USN-3 | As a system, I can validate planner inputs and handle invalid or insufficient values safely. | 3 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-2 | Home Interior Budget Planner | USN-4 | As a user, I can enter my home budget, room details, quantities, and preferences to receive suitable home interior recommendations. | 5 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-2 | Party Budget Planner | USN-5 | As a user, I can enter event type, budget, guest count, and venue details to receive party planning recommendations. | 5 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-2 | Jewelry Budget Planner | USN-6 | As a user, I can enter my budget, occasion, and style preferences to receive personalized jewelry recommendations. | 5 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-3 | Multimodal AI Recommendation Engine | USN-7 | As a user, I can optionally upload an outfit image so that the AI can consider visual context when recommending jewelry. | 5 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-3 | AI Recommendation & Budget Optimization | USN-8 | As a user, I can receive AI-generated recommendations that consider my budget, preferences, category, and contextual requirements. | 5 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-4 | Recommendation History & Integration | USN-9 | As an authenticated user, I can view my past recommendation queries and results for review or reuse. | 3 | Medium | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |
| Sprint-4 | Integration & Validation | USN-10 | As a project team, we can validate Home, Party, and Jewelry planner features through user acceptance testing and prepare final documentation. | 3 | High | Nithiya Sree V; Nandhini C; Nikitha D; Pooja Roselin S |

# 2. Sprint Summary

| Sprint | Main Scope | Total Story Points |
| --- | --- | --- |
| Sprint-1 | Authentication, session management and input validation | 9 |
| Sprint-2 | Home Interior, Party and Jewelry budget planners | 15 |
| Sprint-3 | Multimodal AI and budget-aware recommendation engine | 10 |
| Sprint-4 | Recommendation history, integration, UAT and final documentation | 6 |

Total Planned Story Points: 40

# 3. Project Tracker, Velocity & Burndown Chart

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-2 | 15 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-3 | 10 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-4 | 6 | To be decided | To be decided | To be decided | To be recorded | To be recorded |

# 4. Velocity

Velocity will be calculated from the story points completed in each sprint. Actual velocity will be recorded after each sprint is completed. The planned story points for PocketSmart AI are 9 points for Sprint-1, 15 points for Sprint-2, 10 points for Sprint-3, and 6 points for Sprint-4.

# 5. Burndown Chart

A burndown chart will be maintained to represent the amount of work remaining against time throughout the PocketSmart AI sprints. The chart can be updated using the completed story points recorded at the end of each sprint.

Planned Sprint Story Points: 40

Remaining work at project start: 40 story points

Actual remaining work: To be updated during sprint execution.

# 6. Project Planning Notes

PocketSmart AI includes Home Interior, Party, and Jewelry budget planners.

The system uses Gemini 1.5 Flash Pro for AI-based recommendation generation and optional multimodal image analysis.

The project uses a FastAPI backend with frontend templates and JavaScript-based interaction.

Authentication includes registration, login, logout, token/session handling, and user-specific history.

Testing includes real-world budget inputs, recommendation quality, budget adherence, UI/UX, validation, and fallback handling.

Actual sprint dates, completed points, velocity, and release dates should be entered by the team during project execution.

# 7. Team Sign-off

| Team Leader | Nithiya Sree V |
| --- | --- |
| Team Member | Nandhini C |
| Team Member | Nikitha D |
| Team Member | Pooja Roselin S |
| Date / Signature | ____________________________ |